Application name Master Test Plan

| Document Code: |  |
| --- | --- |
| Creator: | Qatutorial.com |
| Reviewer: | Qatutorial.com |
| Approver: | Qatutorial.com |
| File Name: | AppVersion_MasterTestPlan |
| Status: | In-Progress/Sent For Review/ Reviewed/Approved |
| Function: |  |

Change History

| Issue | Date | Author | Comments |
| --- | --- | --- | --- |
| 1 | Date | Qatutorial.com | Initial Draft |

Approved by	xxxxxxxxxxxxx

Table of Contents

1.	Introduction	3

1.1	Document Purpose & Scope	3

1.2	References	3

1.3	Deliverables	3

1.4	Program Change Requests (PCR)	3

1.5	MTP Document Location	4

2.	Requirements Traceability Summary	4

2.1	Product Overview And Background	4

2.2	Product Requirements / Traceability	4

2.3	Installation/Upgrade Testing	5

2.4	Features or Requirements Not to be tested	5

3.	Testing strategy and Process	5

3.1	Overview	5

3.2	Development Process Model	5

3.3	Product program E Milestones	6

3.4	Reporting Responsibilities	6

3.5	Testing Phases	6

3.6	Test Case Modification	9

3.7	Localization	10

3.8	Automation Tests	10

4.	Risk and Change Management	10

4.1	Risk Management	10

4.2	Change Management	10

5.	Test Organization and Resources	10

5.1	Roles & Responsibilities	10

5.2	Testing Schedule	11

6.	Quality assurance	11

6.1	Reviews and Inspections	11

6.2	Test Meetings	11

6.3	Tracking Of Test Execution	11

7.	Testing Environment and Infrastructure	11

7.1	Test Environment	11

7.2	Device Requirements	13

7.3	Test Tools	13

8.	Metrics	14

9.	Glossary	14

# Introduction

## Document Purpose & Scope

### Purpose

The purpose of the application name Master Test Plan (MTP) is to define how the testing effort for the app version maintenance release is planned, executed, and controlled. The MTP is distributed to the app version Program Management Team (PMT) for approval and signoff. This MTP will be updated when there are changes in project plans. The app version QA lead is responsible for keeping this MTP updated.  All app version test team members are responsible for following this plan.

### Scope

The main sections of this document are:

- Introduction

- Requirements traceability summary - identifies the software requirements and components that are tested

- Test strategy and process - defines how the testing effort aligns with the chosen development process and lists the types of testing conducted for each test phase

- Risks, changes, and dependencies  - lists the quality services risks that affect delivery

- Testing organization and resources - identifies the resources, estimates test efforts, and provides an overview of the testing schedule, major milestones.

- Test environments and infrastructure – lists the tools, systems, hardware, and software necessary for testing

- Glossary – defines terms specific to the product

## References

Product Requirements Document

Functional Requirements Document

Server Requirements Document

Approved PMT Program Change Requests (PCRs)

## Deliverables

- Master Test Plan

- PMT Status Reports

- Final Test Report

## Program Change Requests (PCR)

| PCR # | Date Approved | Summary | Affected Section |
| --- | --- | --- | --- |

## MTP Document Location

Microsoft Project Server, SharePoint server (https://www.qatutorial.com/ProjectServer) under the app version Project. A copy is also available in Perforce under the following depot; xxxxxxxxxxxx

# Requirements Traceability Summary

## Product Overview And Background

Application Name is a maintenance release addressing the following objectives:

- Adding functionality 1 for certain devices

- Expanding device support for HTC wildfire, Samsung Galaxy, etc

- Implementation functionality 2

- Enhanced functionality for…..

- Integration of xxxxxxx hot fix release

- Resolution of defects afflicting customers as deemed necessary by Customer Support

## Product Requirements / Traceability

### Adding functionality 1 for certain devices

Small Description

### Expanding device support for HTC wildfire, Samsung Galaxy, etc

Device validation consists of the following requirements;

- Some points

- Point2

The DeviceChecklist test case must be enhanced to include Settings Provisioning test cases for future releases.

### Implementation of functionality 2

Small Description

### Enhanced functionality for…..

Small Description

### Integration of xxxxxxx hot fix release

Small Description

### Customer Support defects

The following table identifies the defects targeted for this release.

| Defect ID | Summary | Test Case | Resource |
| --- | --- | --- | --- |
| 12345 | Defect desc 1 |  | Resource1 |
| 12345 | Defect desc 2 |  | Resource2 |
| 12344 | Defect desc 3 |  | ResourcM3 |
| 12344 | Defect desc 4 |  | Resource1 |
| 12344 | Defect desc 5 |  | ResourcM4 |
| 12344 | Defect desc 6 |  | Resource5 |
| 12344 | Defect desc 7 |  | ResourcM3 |
| 12344 | Defect desc 8 |  | Resource2 |

### The following items have been added through approved PCRs;

TBD

### Unapproved release changes

### Small description

TBD

## Installation/Upgrade Testing

Requirements for Installation and upgrade testing are derived from

### Small description

## Features or Requirements Not to be tested

### Small description

# Testing strategy and Process

## Overview

App name testing consists of the following testing disciplines

- Functional test

- Installation/Upgrade testing

- Defect verification testing

- Regression test including System Regression and Device Regression

## Development Process Model

A waterfall development process model is followed.

## Product program M Milestones

| Milestone | Date | QA Exit Criteria |
| --- | --- | --- |
| M1 | Date | Draft Master Test Plan, Test Schedule |
| M2 | Date | Master Test Plan approved, Test Cases approved |
| M3 | Date | Functional testing complete; defect fix verifications complete, System regression testing complete |
| M4 | date | Release approved by support, posted to support site |

## Reporting Responsibilities

PMT status reports are produced for weekly meetings, beginning after M1.  Status reports include testing activities progress, defect status, and QA confidence levels.

## Testing Phases

### Unit Testing

The software engineers are responsible for designing, executing, and reporting on unit testing.

### Integration Testing

The software engineers are responsible for designing, executing, and reporting on integration testing.

### Functional Testing

The QA team prepares test cases during phase 2 for;

- Feature Enhancements

- Defect verification

- System/Device Regression testing

- Device Validation Testing

Functional test execution formally commences upon completion of M2. Defects discovered during the phase are evaluated for resolution in the current release or deferral to a future release.  Phase originated defects that are resolved in the current phase are also retested during phase.  Defects that are deferred are submitted to the technical support group for generation of a knowledge base resolution.

#### Functionality1 Functional testing

Functional testing for the Functionality1 feature consists of validating the Admin GUI, User GUI, and End to End functionality. Admin GUI testing concentrates on the server level Settings functionality. Range checking of input fields is performed as are various interactions with system dependencies (ie. License variations, Administration/Group privileges, Navigation persistence of parameters, and server upgrades). User GUI testing consists Range validation for input fields, various parameter combinations, License and group privilege variations. End to End testing is performed using the device table below. This testing validates that user entries are properly configured on the device after the processing thread. Testing is performed with the default browser, email client, and functionali1 client available on the device. A test will also be performed for Browser1 and Browser2 on devices1 for Bookmark setting only. The functionality2 client will be used on Samsung and HTC device. No third party client email application is tested during this release.

| Device | Device Firmware | Device Language | Application Language | Settings to Send |
| --- | --- | --- | --- | --- |
| Device1 | 1.1 |  | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE | WAP Access Point Internet Access Point Email Access Point Bookmark Functionality1 |
| Device2 | 2.1 |  | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE | WAP Access Point Internet Access Point Email Access Point Bookmark Functionality1 |
| DevicM3 | 3.1 |  | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE | WAP Access Point Internet Access Point Email Access Point Bookmark Functionality1 |

#### Functionality2 Functional testing

Functional testing for Functionality2 consists of validating Sub-Functionality2 and Sub-Functionality2. There are several aspects of Functionality2 testing to account for various device and servers, foreign language compatibility, and third party data intervention (ie. MS Outlook). The high level approach to Functionality2testing was approved by the PMT, prior to development of the PRD. The following table identifies the device’s that are planned for testing.

| Device | Device Firmware | Outlook Server | Device Language | App Language | Outlook Server Language |
| --- | --- | --- | --- | --- | --- |
| Device1 | 1.1 | Exchange 2000 | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE |
| Device2 | 2.1 | Exchange 2000 | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE | en_US da_DK de_DE es_ES fi_FI fr_FR it_IT pt_BR no_NO sv_SE |

The following test cases are further defined in the functionality2 test case, however they are listed here to present a high level summary of what testing is planned.

6.1	Test Item1

6.2	Test Item2

#### Functionality3 functional testing

Small description

### Installation and Upgrade testing

Installation and upgrade testing of the application is performed on two separate platforms; Platform1 and Platform2. Preservation of system configuration, internationalization configuration, and user configuration is validated for all upgrades.

### Platform1

Platform1 installation and upgrade testing consists of server re-imaging with application installation, fresh application installation, and upgrade installation.

### Intel based enterprise server/RHEL 3

Platform1 installation and upgrade testing consists of server re-imaging with application installation, fresh application installation, and upgrade installation. Testing is performed on the following hardware configuration;

- 1

- 2

- 3

Testing is also performed with operating system variants as follows;

- OS1

- OS2

### Device Regression Testing

The following supported devices will be regression tested using the DeviceCheclist(Short) test case.

| Device | Firmware | Device Browser | Client Email (IMAP/SMTP) | Functionality1 |
| --- | --- | --- | --- | --- |
| Device1 | 1.1 | Yes | No | No |
| Device2 | 1.1 | Yes | No | No |
| DevicM3 | 1.1 | Yes | No | No |
| DevicM4 | 1.1 | Yes | No | No |

### Final Regression testing

After the final software change is submitted for phase discovered defects, a broad regression test is performed in an attempt to confirm system degradation has not occurred from resolved defects.  Defects encountered during this testing are evaluated for release-blocking or deferral candidates. If a release blocking defect is encountered, the resolution is provided, retested and the final regression test restarts (ie. The clock is reset).

### Beta Testing/UAT

Description

## Test Case Modification

The following table identifies complete suite of QA test cases and the required test cases for the App Name test effort. The test cases are revised to include scenarios for App Name feature enhancements and defect verification.

| Test Case Name | Summary | Justification | Assigned Resource |
| --- | --- | --- | --- |
| Func1 | Summ1 | Due to 1 | Res 1 |

## Localization

Localization testing planned for App Name consists of;

- Small description

## Automation Tests

The automation tests planned for App Name consist primarily of functional tests. Small desc

### Smoke tests

Smoke tests are run on each new software build to ensure the build integrity is maintained from progressive builds. Smoke tests exercise basic system functionality. The following table identifies the functionality exercised by the smoke test for the App Name release.

| Smoke test Name | Functionality Exercised |
| --- | --- |
| N1 | Func1 Func2 Func3 |

# Risk and Change Management

## Risk Management

A risk tracking spreadsheet is administered at each PMT meeting.  Each project group is responsible for identifying, mitigation, and tracking risks in their area.

## Change Management

At M1, when the PRD is approved/frozen, no changes in the scope of App Name are allowed without approval of a PCR.  PCR scope includes: removal of functionality, addition of functionality, and the fixing of defects found in earlier versions of Unifi.

# Test Organization and Resources

## Roles & Responsibilities

| Role | Name/quantity | Responsibilities | %allocated |
| --- | --- | --- | --- |
| QA Lead | qatutorial | Coordination and participation of the overall QA testing activities for App Name | 100% |
| Test Member | qatutorial | Revision of Test Case documentation during M2 phase, Test Case execution and defect reporting during M3 phase | 100% |

## Testing Schedule

See the App Name schedule is available on…..

# Quality assurance

## Reviews and Inspections

The following reviews of deliverables are performed during the phases of App Name:

| Deliverable | Author(s) | Review/approval By | When |
| --- | --- | --- | --- |
| Application name Master Test Plan |  | PMT | M1 |
| App Name Test cases |  | QA, Engineering | M2 and M3 |
| Final Test Report |  | PMT | M4 |

## Test Meetings

Test meetings are asynchronously scheduled based on necessity. Instant messenger sessions are asynchronously instantiated upon necessity.

## Tracking Of Test Execution

Test execution is tracked using a spreadsheet that is shared and version controlled in the Perforce _TestProgress.xls. Status updates are provided by the QA lead. The spreadsheet contains the following columns;

- Functional Area

- QA Test Case

- Test Resource

- Passed Test Scenarios

- Planned Test Scenarios

- Date Testing is complete

- Test Status

- Blocking Bug #

Comments

# Testing Environment and Infrastructure

## Test Environment

Small description

## Device Requirements

The following table identifies the devices, firmware, planned test coverage for the testing effort.

| Device | Firmware | Device Browser | Client Email (IMAP/SMTP) | Functionality1 |
| --- | --- | --- | --- | --- |

## Test Tools

### Unit Test Tools

### Bug Tracking

Defect reporting for App Name is performed using the defect management system. When an observed result deviates from an expected result, a defect is entered into the system. There is a triage meeting that analyzes each defect and assigns the defect appropriately. Once a defect is resolved, it is returned to the reporter for verification testing.

The following information is mandatory when generating a defect during the M3 phase.

| Bugzilla Field | Description | Possible Values |
| --- | --- | --- |
| Version | app Version | 1.1 |
| Priority | Turnaround time required for resolution of the defect | P1, P2, P3, P4, P5 |
| Severity | Perceived impact on the external customer | Blocker Critical Major Normal Minor Trivial Enhancement |
| Summary | Abbreviated statement characterizing the system behavior | Character |
| Keywords | Identifies the phase where the bug was detected | M3 |
| Description | App Name Build Number Description of Problem Expected Result Steps to Reproduce | Character |

It is also strongly encouraged that defect reporters attach the log file that resides in directory on the system under test, jpg snapshots of aberrant behavior, pointers to a backed up copy of the database, properties files, and urls of associated websites. If possible the defect reporter should determine if the defect has been introduced during the current release or prior releases.

### Automated Test Tools

Quick Test Professional

### Performance Test Tools

Tool1

### Build And Source Control

Perforce

CVS

# Metrics

The following metrics will be provided on a periodic basis during M3 phase;

- Test progress as a percentage of passed test cases / planned test cases

- Defect discovery

- Defect resolution

- Defect verification

- Defect deferral

# Glossary

TBD – To Be Determined